# Project Status Report — Revision 2

A Scalable Big Data Platform for Real-Time Urban Air Quality Tracking and Public Safety Alerting

23AID302 — Big Data Analytics  |  Revision 2, 13 August 2026  (supersedes revision 1 of 12 August 2026)

What changed in this revision

Revision 1 reported results proven on a single machine in pandas and scikit-learn, with a Spark pipeline that had never been executed. Since then the Spark pipeline has actually been run, end to end, on the full 146-million-row dataset. Phases 3 and 4 are now measured rather than projected, several figures in revision 1 are corrected against what the data actually contains, and the Hadoop cluster has been built, loaded and verified. Every number below marked CORRECTED differs from revision 1, and section 10 lists those corrections in one place.

# 1. Executive Summary

Three things are now true that were not true at revision 1.

1. The Spark pipeline has been executed on the full dataset.

Revision 1 described Phases 3–6 as “proven locally”. That proof was pandas and scikit-learn — 03b_local_run.py imports HistGradientBoostingRegressor, not Spark. The Spark scripts had never run: they were hardcoded to hdfs:/// paths against a cluster that did not exist, and script 01 still pointed at the old, condemned dataset. Phases 3 and 4 have now run against the rebuilt data on a real Spark installation, taking 40.5 and 78.3 minutes respectively.

2. The dataset's headline row count overstates distinct observations by 12%.

The rebuilt dataset holds 146,276,379 rows, which reproduces exactly. But 17,615,412 of them are duplicate (station_id, hour) pairs — the same station and the same hour appearing two to five times, among real rows as well as synthetic. The dataset represents 128,660,967 distinct station-hours. Revision 1 stated duplicates were “effectively zero”; that was measured on the old file and does not hold for the rebuild.

3. Storage was cut by roughly a third before anything reached the cluster.

The feature layer was persisting an assembled 86-dimension dense vector per row and partitioning by (city, year, month). Measured, that cost 370 bytes per row and produced 5,237 parquet files from a single input part — median size 244 KB. Persisting feature columns instead, and partitioning by city alone, brought this to 227 bytes per row and 238 files. Beyond the space, this matters because tens of thousands of sub-megabyte files on HDFS would have contradicted the block-parallelism argument this report makes in section 6.

Current position.

Phases 3 and 4 are complete and measured at full scale. Phase 1 is complete: the full 27.5 GiB is loaded into HDFS across four DataNodes as 232 blocks at replication 3, verified HEALTHY with zero corrupt or under-replicated blocks. Phase 5/6 FAILED on its first full-scale attempt with a StackOverflowError after 3 hours 50 minutes; the cause is identified and fixed and a rerun is pending. The streaming, alerting, serving and dashboard layers remain unbuilt.

# 2. The Dataset — What Is Actually In It

The audit of the original 23.44 GB file is unchanged from revision 1 and is summarised here only for continuity. The material findings were: 139 columns rather than the documented 102; 16,252,931 genuinely real rows rather than the documented 1,429,563; and four data-quality defects caused by the original expansion script applying ±3% Gaussian noise to every numeric column without excluding binary flags and identifiers.

| Property | Documented | Measured |
| --- | --- | --- |
| File size | 23.44 GB | 23.44 GB — confirmed |
| Total rows | 48,646,989 | 48,646,989 — confirmed |
| Columns | 102 | 139 — the docs undercount by 37 |
| Monitoring stations | 453 | 453 — confirmed |
| Cities | 241 | 241 — confirmed |
| Master (real) rows | 1,429,563 | 16,252,931 — 11x more real data |
| Synthetic rows | not stated | 32,394,058 (66.59%) |
| Time span | not stated | 2010 – 2023 |

The four defects — non-binary is_rush_hour (24,725 distinct values), corrupted variation_id (29,918 distinct), humidity above 100%, and traffic index above 100 — were all repaired at generation time in the rebuild, and script 01 retains the repairs as guards because the streaming layer will push unvalidated live sensor frames through the same code path.

# 3. The Rebuilt Dataset

Location: F:\SEM 5 NOTES\Big Data\Project_Final\airquality_expanded  (23 files, part-*.csv). Revision 1 gave this as E:\airquality_expanded.

| Property | Value | Status |
| --- | --- | --- |
| Total size | 27.48 GiB (29.50 GB) | confirmed |
| Total rows | 146,276,379 | confirmed exactly |
| Distinct station-hours | 128,660,967 | CORRECTED — see 3.1 |
| Duplicate rows | 17,615,412 (12.04%) | NEW finding |
| Real rows | 16,252,931 (11.11%) | confirmed exactly |
| Synthetic rows | 130,023,448 (88.89%) | confirmed exactly |
| Stations | 4,077 (453 real + 3,624 synthetic) | confirmed |
| Columns | 32 | confirmed |
| Cities | 241 | confirmed |

## 3.1  The duplicate finding

Phase 4 deduplicates on (station_id, variation_bucket, hour) before any window function, because every rolling average and the T+1 label depend on one row per station per hour. That step retained 87.96% of rows, i.e. it removed 17,615,412.

Inspected directly, the duplicates are exact repeats of the station and timestamp, occurring two to five times per key, and they occur among rows tagged real as well as synthetic — for example station AS009 at 2023-03-01 00:00:00 appears twice, both tagged real. They are therefore inherited from the source data rather than introduced by the expansion, and cannot be filtered by provenance.

Consequence for the defence: 146,276,379 is the correct row count and the correct basis for storage and throughput claims. 128,660,967 is the correct count of distinct observations and the correct basis for any statistical claim. Both should be quoted, and the difference explained, rather than leaving the larger number to be challenged.

## 3.2  Measured imputation rates at full scale

Three-tier median imputation (station/month/hour → city/month → global) with a *_was_imputed flag per column. PM2.5 is imputed for features but the prediction label is built only from pm25_measured, never from an imputed value.

| Column | Imputed | Measured |
| --- | --- | --- |
| pm25 | 27.17% | 72.83% |
| pm10 | 34.20% | 65.80% |
| no2 | 21.58% | 78.42% |
| so2 | 25.50% | 74.50% |
| co | 25.28% | 74.72% |
| o3 | 26.89% | 73.11% |
| nh3 | 41.72% | 58.28% |
| solar_radiation | 40.76% | 59.24% |
| pressure | 55.28% | 44.72% |
| wd_degree | 28.77% | 71.23% |

## 3.3  Synthetic data validation

Unchanged from revision 1 and still passing. Measured on 22 paired parent stations covering 6.7 million rows: persistence R² gap 0.0065 (real 0.8955 vs synthetic 0.8889), lag-1h autocorrelation gap 0.0022, PM2.5 median within 0.1%, 95th percentile within 0.7%, missingness identical to 0.00 percentage points, and pm25–pm10 correlation gap 0.0065. The original expansion had a persistence gap of 0.123; the rebuild is a 19-fold improvement.

# 4. Why The Previous Model Scored R² = 0.58

Unchanged from revision 1. Persistence — “next hour = this hour”, no model — scores R² = 0.8056 on the same data, so R² = 0.58 was worse than doing nothing. Four causes: roughly 26% of labels were imputed medians; 8.69% of labels had the wrong forecast horizon because the label used a positional lead() across gaps; a random train/test split leaked correlated adjacent hours; and the feature assembler silently dropped rows with any missing value.

On the fourth cause, one new measurement: the assembler's handleInvalid="skip" was verified this revision to be dropping nothing at all — 100.00% of labelled rows assemble into a complete feature vector. Phase 4 now removes unassemblable rows explicitly and prints the retention rate, so the silent-deletion failure mode cannot recur unobserved.

# 5. Model Results

PENDING — Phase 5 was still executing when this revision was generated.

This section will carry: the persistence baseline and GBT scores on all hold-out rows and on real rows only; the RMSE reduction; the pass/fail verdict against persistence; the top feature importances; and the per-city error breakdown. Revision 1's figures (GBT delta R² = 0.9201 against a persistence baseline of 0.8984) were produced by scikit-learn on a subset, not by Spark on the full dataset, and should not be quoted as Spark results until this section is filled.

## 5.1  Training configuration and its one disclosed limitation

The training window holds roughly 74.6 million labelled rows. Cached with an 83-dimension feature vector that is approximately 48 GB against 15.7 GB of available RAM, so a single machine cannot hold it and gradient boosting — which passes over the data once per tree, 300 times — becomes a multi-day job.

Training is therefore capped at a seeded 10-million-row uniform subsample of the training window. Evaluation is not sampled: the complete hold-out is scored, and the real-rows-only score covers every real row in it. This is a limitation of single-machine training, not of the pipeline, and it disappears when the job runs distributed. The cap is a command-line argument (--train-cap 0 disables it) and the run prints the sampled row count and its real/synthetic mix so the claim is checkable rather than asserted.

# 6. Hadoop Cluster Configuration

The cluster is defined and configured; the ingest has not yet been run. It is built as five containers — one NameNode and four DataNodes — each daemon with its own storage volume, so blocks genuinely distribute and a node can be individually killed to demonstrate re-replication.

## 6.1  Block arithmetic — corrected

Revision 1 gave 220 blocks, obtained by dividing the total dataset size by the block size. That is not how HDFS allocates: blocks are assigned per file, and each file's final block is partial. Summing ceil(filesize / 128 MB) over the 23 parts gives the true figure.

| Parameter | Revision 1 | Corrected | Derivation |
| --- | --- | --- | --- |
| Dataset size | 27.48 GB | 27.48 GiB | measured, 29,502,891,370 bytes |
| HDFS block size | 128 MB | 128 MB | Hadoop default |
| Total blocks | 220 | CORRECTED 232 | sum of per-file ceil, not total ÷ block |
| Replication factor | 3 | 3 | survives two node failures |
| Total replicas | 660 | CORRECTED 696 | 232 × 3 |
| Raw storage | 82.44 GB | 82.43 GiB | 27.48 × 3 |
| DataNodes | 4 | 4 | see 6.2 |
| Replicas per node | 165 | CORRECTED 174 | 696 ÷ 4 |
| Storage per node | 20.61 GB | 20.61 GiB | 82.43 ÷ 4 |

## 6.2  MEASURED — the cluster, loaded and verified

The dataset has been ingested. Every figure below is read from the live cluster with hdfs fsck and hdfs dfsadmin -report, not calculated. Ingest took 20 minutes 12 seconds for 27.5 GiB in / 82.4 GiB written.

| Quantity | Predicted | MEASURED | Match |
| --- | --- | --- | --- |
| Live DataNodes | 4 | 4 | yes |
| Files | 23 | 23 | yes |
| Total size | 29,502,891,370 B | 29,502,891,370 B | exact |
| Total blocks | 232 | 232 | exact |
| Average block size | ~128 MB | 127,167,635 B | yes |
| Block replicas | 696 | 696 (232 x 3.0) | exact |
| Average block replication | 3.0 | 3.0 | exact |
| Minimally replicated | 100% | 232 (100.0%) | yes |
| Under-replicated | 0 | 0 | yes |
| Corrupt / missing blocks | 0 | 0 | yes |
| Raw storage used | 82.43 GiB | 83.08 GB | yes |
| Filesystem status | HEALTHY | HEALTHY | yes |

Per-DataNode distribution — the evidence that blocks genuinely spread rather than every node holding everything:

| DataNode | DFS Used | Share of 83.08 GB |
| --- | --- | --- |
| datanode1 | 19.66 GB | 23.7% |
| datanode2 | 22.26 GB | 26.8% |
| datanode3 | 21.05 GB | 25.3% |
| datanode4 | 20.11 GB | 24.2% |

Each node holds roughly a quarter of the replicas. On a three-node cluster with replication factor 3 every node would instead show the full 27.5 GiB, because each would need a copy of every block. This table is the difference between claiming distribution and demonstrating it.

The 220-vs-232 correction, settled empirically.

Revision 1 derived 220 blocks by dividing total dataset size by block size. The live cluster reports 232. The difference is that HDFS allocates blocks per FILE, so each of the 23 parts ends in a partial block. This was first confirmed on the single-file smoke test - a 1,291,134,018-byte file produced exactly the predicted ceil(1291134018 / 134217728) = 10 blocks - and then across the whole dataset.

## 6.3  Why four DataNodes rather than three

With three DataNodes and replication factor 3, every node must hold a copy of every block. That is valid and fault-tolerant but it distributes nothing — each node stores the entire dataset — and if one node fails there is nowhere to place the third replica, so the cluster cannot restore full replication until the node returns. With four nodes, each holds roughly 174 of the 696 replicas (~20.6 GiB), reads parallelise across four machines, and a single failure can be fully re-replicated onto the survivors. Four is the smallest configuration that behaves like a real distributed cluster, and the recovery is demonstrable by stopping one DataNode and watching fsck.

## 6.4  Configuration in force

| Setting | Value | Reason |
| --- | --- | --- |
| dfs.replication | 3 | two-node failure tolerance |
| dfs.blocksize | 134217728 (128 MB) | unit of Spark parallelism |
| dfs.datanode.du.reserved | 5 GB | fail visibly rather than filling the disk |
| registration.ip-hostname-check | false | container IPs do not reverse-resolve |
| dfs.permissions.enabled | false | host/container UID mismatch on bind mounts |
| spark.executor.memory | 8 GB | per project specification |
| spark.driver.memory | 4 GB | per project specification |
| spark.sql.shuffle.partitions | 400 | ~2–4× core count; default 200 under-parallelises |
| storage level | MEMORY_AND_DISK | prevents failure when a partition exceeds RAM |

# 7. Phase-by-Phase Status

| Phase | Objective | Revision 1 | Now |
| --- | --- | --- | --- |
| 0. Dataset rebuild | Audit, repair, rebuild | COMPLETE | COMPLETE |
| 1. HDFS upload | Load 27.48 GiB across 4 DataNodes | NOT STARTED | COMPLETE - 232 blocks, verified |
| 2. Spark activation | Spark running | NOT STARTED | COMPLETE (local) |
| 3. Cleaning & processing | Sanitise and structure | COMPLETE (logic) | COMPLETE (executed) |
| 4. Feature engineering | T+1 target, feature matrix | PROVEN LOCALLY | COMPLETE (executed) |
| 5. GBT training | Train the regressor | PROVEN LOCALLY | RUNNING |
| 6. Evaluation & export | Validate, export model | PARTIAL | RUNNING |
| 7. Streaming speed layer | Micro-batch ingestion | NOT STARTED | NOT STARTED |
| 8. Alert engine | AQI > 150 warnings | NOT STARTED | NOT STARTED |
| 9. Hive serving layer | External tables, SQL | NOT STARTED | NOT STARTED |
| 10. Dashboard | Charts, alert feed | NOT STARTED | NOT STARTED |

# 8. Execution Record

Measured on one machine: 12 logical cores, 15.7 GB RAM, Spark 3.5.6 in local mode with an 11 GB driver and 400 shuffle partitions.

| Stage | Wall time | Rows in | Rows out | Output |
| --- | --- | --- | --- | --- |
| Phase 3 — clean | 40.5 min | 146,276,379 | 146,276,379 | 9.95 GB, 241 files |
| Phase 4 — features | 78.3 min | 146,276,379 | 93,216,105 | 19.70 GB, 238 files |
| Phase 5 — GBT | FAILED at 3h50m | 93,216,105 | — | StackOverflowError - see 9.1 |
| Phase 1 — HDFS ingest | 20.2 min | 23 files | 232 blocks | 83.08 GB across 4 nodes |

Phase 4 row attrition, each step measured and printed:

| Step | Rows | Retained |
| --- | --- | --- |
| Loaded from clean layer | 146,276,379 | — |
| After dedupe on (station, hour) | 128,660,967 | 87.96% |
| With a valid +1 hour label | 93,216,105 | 72.45% |
| Assemblable into a feature vector | 93,216,105 | 100.00% |

The label step drops rows rather than mislabelling them: the next row is accepted as the T+1 target only when its timestamp is exactly 3,600 seconds later. A plain lead() would have retained all of them with a wrong forecast horizon.

## 8.1  Storage optimisation, measured

Both changes were measured on the same single input part before being applied to the full run.

| Metric | Before | After | Change |
| --- | --- | --- | --- |
| Bytes per row (features) | 370 | 227 | −39% |
| Feature layer at full scale | ~34.5 GB | 19.70 GB | −43% |
| Parquet files (one part) | 5,237 | 19 | −99.6% |
| Median file size | 244 KB | 29.1 MB | 119× |
| Lakehouse total | ~45 GB | 30 GB | −33% |

Two changes produced this. First, Phase 4 now persists the 54 feature columns rather than the assembled vector — roughly 29 of the vector's 83 slots are one-hot indicators that were being written as explicit doubles, and Parquet cannot apply columnar compression inside a vector. The fitted pipeline is still saved, and Phase 5 reassembles on read. Second, partitioning is by city alone rather than (city, year, month), which was producing roughly 40,000 partitions holding a few hundred kilobytes each.

# 9. Environment and Constraints

Three environment issues were found and resolved or worked around. Each is recorded because each will recur on a different machine.

Java 23 is not supported by Spark 3.5.

Revision 1 stated Java 21 was present and that Phases 2–6 were therefore unblocked. The machine actually carries JDK 23, which Spark 3.5 does not support. The pipeline pins the JRE 8 that is also installed, scoped to the shell by env.ps1 so the system-wide JDK 23 is untouched.

Spark cannot write on Windows without winutils.

Every Parquet write and model save fails with “HADOOP_HOME and hadoop.home.dir are unset” until winutils.exe and hadoop.dll are present. Reads and in-memory computation work without them, which makes the problem appear only at the point of writing output. Installed to C:\hadoop\bin from the cdarlint/winutils hadoop-3.3.5 build; PySpark 3.5.6 bundles Hadoop 3.3.4 client jars and winutils is compatible across the 3.3.x line.

Python worker processes cannot start on this machine.

Any Spark operation requiring a Python worker subprocess fails: the worker exits immediately, emitting no diagnostic. Reproduced with a bare sc.parallelize([1,2,3]).map(...), and it fails identically with the Microsoft Store Python 3.12.10, with Anaconda's Python 3.12.4, and with loopback binding forced. Running pyspark.worker by hand succeeds, so the worker code is intact — the failure is in process spawn and handshake.

Phases 3 and 4 are unaffected because DataFrame and SQL operations execute entirely in the JVM. The only casualty is PipelineModel.load, which reads its metadata through sc.textFile — an RDD operation. Saving the same metadata uses the DataFrame API and is JVM-only, which is why Phase 4 wrote the pipeline successfully and Phase 5 could not read it back. Phase 5 falls back to refitting the encoders on the full pre-split dataset, which is equivalent because it sees the same rows Phase 4 fitted on and therefore produces the same vocabularies and the same one-hot column order.

This must be fixed before Phase 7. The streaming speed layer and the alert engine will need Python UDFs, and those require the same worker process. The likely remedy is a standard python.org distribution in place of the Store build, or endpoint-security software that is terminating the spawned process.

# 10. Corrections to Revision 1

| # | Revision 1 said | Measured | Why it matters |
| --- | --- | --- | --- |
| 1 | Results “proven locally” for Phases 4–6 | Proven in pandas + scikit-learn, not Spark | 03b_local_run.py imports sklearn; the Spark GBT had never run |
| 2 | Duplicates “effectively zero” (15 in 48.6 M) | 17,615,412 duplicate station-hours (12.04%) | 146 M rows represent 128.7 M distinct observations |
| 3 | 220 HDFS blocks | 232 blocks, 696 replicas | blocks are per-file; each file's last block is partial |
| 4 | Java 21 present, Phases 2–6 unblocked | Java 23, unsupported by Spark 3.5 | the stated blocker removal was not real |
| 5 | Dataset at E:\airquality_expanded | F:\SEM 5 NOTES\...\airquality_expanded | every script default pointed at a non-existent path |
| 6 | 01_clean_select.py “now redundant” | Required — it is the only producer of pm25_measured | Phase 4 reads its output and cannot run without it |
| 7 | Model “scored on real rows only” | 03_train_gbt.py scored all rows | the real-rows filter was absent; it has been added |
| 8 | R² = 0.9201 vs baseline 0.8984 | Pending Spark re-measurement | an sklearn number on a subset, not a Spark result |

# 11. Deliverables

| File | Purpose | Status |
| --- | --- | --- |
| scripts/paths.py | Resolves local vs HDFS paths from the environment | NEW |
| env.ps1 | Pins JRE 8, winutils, dataset path; shell-scoped | NEW |
| hadoop/docker-compose.yml | 1 NameNode + 4 DataNodes | NEW |
| hadoop/config/hdfs-site.xml | Replication 3, 128 MB blocks | NEW |
| hadoop/config/core-site.xml | fs.defaultFS, buffer sizing | NEW |
| hadoop/verify_cluster.sh | Measures blocks, replication, distribution | NEW |
| hadoop/HADOOP_SETUP.md | Step-by-step cluster build and evidence capture | NEW |
| scripts/01_clean_select.py | Phase 3; --source expanded ¦ legacy | REWRITTEN |
| scripts/02_feature_extraction.py | Phase 4; persists columns, partitions by city | REVISED |
| scripts/03_train_gbt.py | Phases 5–6; real-rows scoring, train cap | REVISED |
| scripts/00c_expand_dataset.py | Builds the 27.48 GiB dataset | unchanged |
| scripts/00d_validate_expansion.py | Five-test statistical validator | unchanged |
| scripts/03b_local_run.py | pandas + sklearn reproduction | unchanged |
| COLUMN_DECISION_REPORT.md | Column-by-column justification | unchanged |
| HONEST_SCALING.md | Expansion methodology and defence | unchanged |
| _audit/ (7 scripts) | Every measurement, re-runnable | unchanged |

# 12. Recommended Next Steps

Complete Phase 5/6 and record the Spark model results, replacing revision 1's scikit-learn figures.

Ingest the dataset into HDFS and capture verify_cluster.sh output as evidence for section 6. Do not run this concurrently with a Spark job — both contend for the same disk.

Demonstrate re-replication by stopping one DataNode and running fsck. This is the argument for four nodes, shown rather than asserted.

Fix the Python worker environment. It blocks Phase 7 and everything after it.

Add the Random Forest baseline so the promised GBT-versus-RF comparison chart can be produced.

Build the streaming layer and alert engine — together the project's stated novelty.

Build the Hive serving layer and dashboard last; they depend on everything above.

# 13. A Note on Honesty for the Viva

11.11% of the dataset is real measurement and 88.89% is generated. State this openly. The defensible framing:

A 27.5 GiB benchmark at scale factor 9, generated from 16,252,931 real CPCB measurements by a disclosed AR(1) model validated to reproduce the real data's autocorrelation, distribution, sparsity and inter-pollutant correlations. All model evaluation is performed on real rows only.

This is standard practice — the same principle as a TPC-H scale factor. The systems claims (throughput, block distribution, shuffle behaviour) rest on the full 27.5 GiB; the scientific claims rest on the real subset. The two are separated by the data_source column, and the validator provides the evidence that the generated rows are statistically faithful.

Two additions this revision.

First, quote 128,660,967 distinct station-hours alongside the 146,276,379 row count, and explain the difference. Volunteering it costs nothing; being caught by it costs a great deal.

Second, if training was subsampled, say so and give the number. The evaluation was not subsampled, which is the part that matters, and the distinction is easy to defend when stated and impossible to defend when discovered.