# Big Data Analytics Capstone Project

🔄 Project Overview: Input to Output Flow

### The Input:

The system ingests the final_air_quality_dataset_22gb_balanced.csv. This is a 23.44 GB enterprise-scale payload containing 48,646,989 rows and 102 base columns, covering 241 unique cities and 453 monitoring stations. The data encompasses multi-pollutant metrics, dynamic weather conditions, and city-specific traffic profiles.

### The Output:

A fully distributed, highly accurate Gradient Boosted Tree (GBT) Regressor predictive model. The final output artifacts include the trained model binaries serialized in HDFS, quantitative accuracy metrics (Root Mean Squared Error and R-Squared), and a fully prepared data architecture capable of generating automated health alerts 1 hour before toxic surges occur.

🛠 Phase-by-Phase Execution Plan

### Phase 1: Dataset Initialization & HDFS Upload

Objective: Securely transfer the massive dataset into a fault-tolerant distributed storage environment.

- Action: The 23.44 GB CSV file is migrated from local storage or edge nodes into the Hadoop cluster.

- HDFS Distribution: The Hadoop Distributed File System (HDFS) physically partitions the 48.6 million rows into optimal 128 MB blocks.

- Fault Tolerance: HDFS automatically applies a 3x replication factor across different cluster racks. If a worker node crashes during model training, the system instantly reroutes to a replicated block with zero data loss.

### Phase 2: Apache Spark Engine Activation

Objective: Launch the distributed compute layer to process the data entirely in RAM.

- Action: Apache Spark is initialized across the cluster nodes, orchestrated by Hadoop YARN for memory and CPU core allocation.

- Language Utilization: The pipeline utilizes Scala (or PySpark acting as a JVM wrapper) to exploit native Java Virtual Machine thread execution speeds, enabling high-throughput processing of the massive 48.6 million row dataframe.

### Phase 3: Data Cleaning & Processing

Objective: Sanitize the raw telemetry and structure it for machine learning ingestion.

- Action: Spark performs distributed data imputation to handle missing sensor frames across the 453 stations.

- Anomaly Eradication: Out-of-bounds metrics (e.g., negative pollutant concentrations or unparseable text in numeric columns) are systematically filtered out.

- Format Transformation: The cleaned data is written back to HDFS as Snappy-compressed Parquet blocks partitioned by spatial and temporal keys (city, year, month) to enable high-speed Predicate Pushdown for downstream queries.

### Phase 4: Spatial-Temporal Feature Engineering

Objective: Construct the mathematical matrix required for the AI engine to forecast future pollution states.

- Action (Time-Shift Offset): Spark SQL Window functions are deployed to shift the target variable (PM2.5) forward by exactly 1 hour. This maps the dynamic weather, traffic, and pollutant features at hour T to the target pollution level at hour T+1.

- Action (Vector Assembly): Using Spark's VectorAssembler, the 102 base columns and dynamic features (including traffic multipliers, rainfall, and current pollutant densities) are collapsed into a single, dense numerical array called features.

### Phase 5: Spark MLlib Algorithm Execution

Objective: Train the distributed AI predictive model.

- Model Selection: To satisfy the strict requirement of avoiding Random Forest architectures, the system deploys a Gradient Boosted Tree (GBT) Regressor via Spark MLlib.

- Action: The dataset is split into an 80/20 train-test ratio. The 80% training footprint is cached in cluster RAM. The GBT algorithm builds sequential decision trees across the worker nodes, where each new tree specifically mathematically corrects the residual errors left by the previous trees. This makes it exceptionally powerful at capturing nonlinear environmental and traffic dynamics.

### Phase 6: Model Evaluation & Results Delivery

Objective: Validate the predictive engine's accuracy and export the final operational assets.

- Action (Inference): The trained GBT model evaluates the remaining 20% test dataset, computing predicted PM2.5 values against the actual ground-truth values.

- Action (Metrics): The system generates the final evaluation metrics: Root Mean Squared Error (RMSE) (measuring the average magnitude of error in μg/m3) and R-Squared (R2) (measuring the variance explained by the model).

- Final HDFS Persistence: The validated GBT model binaries are serialized and saved back into the HDFS data lakehouse, rendering the system fully operational and ready to serve real-time safety alerts.

# Capstone Project: Technical

Specification

┌─────────────────────────────────────────────────────────┐

│ 1. DATASET	│

│	48.6M Rows | 23.44 GB | 102 Columns | 241 Cities	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 2. UPLOAD TO HDFS	│

│	CLI Transfer | TCP Streaming | Edge Ingestion	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 3. HADOOP DISTRIBUTED STORAGE (HDFS)	│

│	128 MB Block Splitting | 3x Replication | YARN	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 4. APACHE SPARK (SCALA)	│

│	Native JVM Threads | Catalyst | Tungsten Engine	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 5. DATA CLEANING & PROCESSING	│

│	Imputation | Outlier Dropping | Parquet Partitioning │

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 6. FEATURE ENGINEERING	│

│	T+1 Hour Shift | VectorAssembler | Feature Matrix	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 7. SPARK MLLIB ALGORITHM	│

│	Gradient Boosted Tree (GBT) Regressor (80/20)	│

└────────────────────────────┬────────────────────────────┘

│

▼

┌─────────────────────────────────────────────────────────┐

│ 8. MODEL EVALUATION & RESULTS	│

│	RMSE / R² Metrics | HDFS Model Export | Alerts Engine │

└─────────────────────────────────────────────────────────┘

## Step 1: Dataset Architecture & Ingestion Payload

Dataset Identification: final_air_quality_dataset_22gb_balanced.csv

Physical File Footprint: 23.44 GB

Total Volume: 48,646,989 records generated across 143 chunk-wise balancing iterations (20,000 rows added per chunk = 2,860,000 balanced expansion rows).

Spatial Coverage: 241 unique cities and 453 distinct monitoring stations. Schema Breakdown (102 Base Columns + Dynamic Features):

- Station Metadata: station_id, state, city, agency, station_location.

- Temporal Information: from_date, to_date, year, month, hour, day_of_week, is_weekend, season.

- Air Pollutants: PM2.5, PM10, NO, NO2, NOx, NH3, SO2, CO, O3, Benzene, Toluene, Xylene, Ethyl-benzene, CO2, CH4, NMHC, THC.

- Meteorology: Temperature (temp_(degree_c)), Relative Humidity (rh_(%)), Wind Speed (ws_(m/s)), Wind Direction (wd_(degree)), Solar Radiation (sr_(w/m2)), Barometric Pressure (bp_(mmhg)), Rainfall (rf_(mm)).

- Dynamic City Profiles S Traffic Enrichment: climate_type, temperature_mean_c, humidity_mean_percent, rainfall_factor, monsoon_intensity, urbanization_index, traffic_base_index, morning_rush_multiplier, evening_rush_multiplier, dynamic_temperature_c, dynamic_humidity_percent, rainfall_mm, dynamic_wind_speed_ms, traffic_index, traffic_level, is_rush_hour.

## Step 2: Upload to HDFS (Cluster Ingestion Protocol)

Ingestion Mechanics: The 23.44 GB file is transferred from local client nodes into the distributed filesystem using Hadoop CLI commands:

hdfs dfs -mkdir -p /user/hadoop/lakehouse/raw/

hdfs dfs -put final_air_quality_dataset_22gb_balanced.csv

/user/hadoop/lakehouse/raw/

Network S I/O Pipeline: Data is streamed over TCP sockets using multi-threaded WebHDFS or native Java RPC calls from the edge node to the Active NameNode, which coordinates physical write targets.

## Step 3: Hadoop Distributed Storage (HDFS) & Resource Allocation

Block Splitting: HDFS splits the 23.44 GB file into physical 128 MB raw blocks. Total Blocks ≈ 188 blocks

3x Replication Strategy: Every 128 MB block is automatically cloned 3 times across different hardware racks (188 × 3 = 564 total block replicas).

YARN Container Orchestration: Hadoop YARN (Yet Another Resource Negotiator) dynamically allocates executor RAM containers and CPU virtual cores across NodeManagers to balance execution workloads.

## Step 4: Apache Spark Engine (Scala Core Environment)

Engine Initialization: Launched natively in Scala to maximize native Java Virtual Machine (JVM) thread execution speeds:

import org.apache.spark.sql.SparkSession

val spark = SparkSession.builder()

.appName("AirQuality_Scala_GBT_Pipeline")

.config("spark.sql.parquet.compression.codec", "snappy")

.config("spark.executor.memory", "8g")

.config("spark.driver.memory", "4g")

.getOrCreate()

Why Scala over Python: Eliminates Py4J inter-process communication overhead, executing bytecode directly on JVM threads across worker nodes.

Catalyst S Tungsten Optimization: Spark leverages whole-stage code generation and off-heap memory allocations to process all 48.6 million rows entirely in RAM.

## Step 5: Distributed Data Cleaning & Processing

Data Sanitization (Veracity Tier): Spark filters out invalid sensor readings, dropped frames, and unparseable telemetry rows.

Spatial-Temporal Imputation: Missing pollutant or meteorological entries are populated using localized median imputation grouped by station_id, month, and hour.

Storage Optimization (Parquet Conversion): The cleaned 48.6 million row dataset is rewritten to HDFS using Snappy-compressed Parquet columnar format:

hdfs:///user/hadoop/lakehouse/partitioned/city=DELHI/year=2026/mo nth=08/ hdfs:///user/hadoop/lakehouse/partitioned/city=MUMBAI/year=2026/m onth=08/

Predicate Pushdown Acceleration: Parquet embeds column min/max statistics in file footers, allowing Spark SQL queries to read only the target block folders required for execution.

## Step 6: Spatial-Temporal Feature Engineering

1-Hour Time-Shift Offset Engineering: To enable proactive forecasting, Scala Window functions partition the dataset by station_id and order by timestamp to shift target parameters 1 hour into the future.

import org.apache.spark.sql.expressions.Window import org.apache.spark.sql.functions._

val windowSpec = Window.partitionBy("station_id").orderBy("from_date") val mlDf = cleanedDf.withColumn("target_pm25_next_hour", lead("pm25", 1).over(windowSpec))

.na.drop(Array("target_pm25_next_hour"))

Vector Assembly: Spark’s VectorAssembler merges 20+ continuous pollutant, meteorological, and transit indicators into a unified array column features:

import org.apache.spark.ml.feature.VectorAssembler

val featureCols = Array(

"pm25", "pm10", "no2", "so2", "co", "o3", "dynamic_temperature_c", "dynamic_humidity_percent",

"dynamic_wind_speed_ms", "rainfall_mm",

"traffic_index", "is_rush_hour", "morning_rush_multiplier", "evening_rush_multiplier"

)

val assembler = new VectorAssembler()

.setInputCols(featureCols)

.setOutputCol("features")

.setHandleInvalid("skip")

val finalData = assembler.transform(mlDf).select("features", "target_pm25_next_hour")

## Step 7: Spark MLlib Algorithm (Gradient Boosted Tree Regressor)

Algorithm Selection: Gradient Boosted Tree (GBT) Regressor from org.apache.spark.ml.regression.GBTRegressor.

How GBT Operates Mathematically:

- GBT builds an ensemble of decision trees sequentially.

- For each tree iteration, the model computes negative gradients (pseudo-residuals) for the loss function.

- A new base decision tree is fit to these residuals and appended to the model update equation.

Distributed Training Pipeline:

import org.apache.spark.ml.regression.GBTRegressor

// 80/20 Train-Test Split

val Array(trainData, testData) = finalData.randomSplit(Array(0.8, 0.2), seed = 42L)

trainData.cache()

val gbt = new GBTRegressor()

.setFeaturesCol("features")

.setLabelCol("target_pm25_next_hour")

.setMaxIter(20)

.setMaxDepth(5)

.setStepSize(0.1)

val gbtModel = gbt.fit(trainData)

## Step 8: Model Evaluation & Results Delivery

Evaluation Metrics: Evaluated against the held-out 20% test partition using Root Mean Squared Error (RMSE) and R-Squared (R²) Score.

import org.apache.spark.ml.evaluation.RegressionEvaluator val predictions = gbtModel.transform(testData)

val rmseEvaluator = new RegressionEvaluator()

.setLabelCol("target_pm25_next_hour")

.setPredictionCol("prediction")

.setMetricName("rmse")

val rmse = rmseEvaluator.evaluate(predictions) println(s"Model Root Mean Squared Error (RMSE): $rmse")

Model Export: Model binaries are saved to HDFS for operational reuse:

gbtModel.write.overwrite().save("hdfs:///user/hadoop/models/gbt_p m25_forecaster")

Closed-Loop Public Alert Engine: Spark Structured Streaming ingests incoming micro-batch files from land paths, runs inference against the active GBT model in memory, and appends warning logs to /health_alerts/ whenever predicted AQI exceeds safe limits (>150).